**AGROMATE PROJECT TASKS**

**COMMUNICATION - PLANNING - MODELLING**

* DECIDING PROBLEM DEFINITON
* DECIDING FLOW OF SOLUTION
* DECIDING TOOLS AND TECHNOLOGIES

**IMPLEMENTAION**

* DETECT TYPE OF FRUIT ON 2 CLASSES OF FRUITS
* DETECT TYPE OF FRUIT ON MORE THAN 2 CLASSES OF FRUIT
* INCLUDE DETECTION FOR VEGETABLES
* ATTACH LARGE DATASET TO THE PROGRAM
* EXTRACT FEATURES FROM THE INPUT IMAGE
* GENERATE FINAL REPORT AND DECISION OF EATABLE OR NOT
* CONNECT TO ANDROID INTERFACE

**DEADLINES**

|  |  |
| --- | --- |
| TASKS | DEADLINE |
| DECIDING PROBLEM DEFINITON | DONE |
| DECIDING TOOLS AND TECHNOLOGIES | DONE |
| DETECT TYPE OF FRUIT ON 2 CLASSES OF FRUITS | DONE |
| DETECT TYPE OF FRUIT ON MORE THAN 2 CLASSES OF FRUIT | DONE |
| INCLUDE DETECTION FOR VEGETABLES | 27-DEC-2019 |
| ATTACH LARGE DATASET TO THE PROGRAM | 31-DEC-2019 - 5-JAN-2020 |
| EXTRACT FEATURES FROM THE INPUT IMAGE | 10-JAN-2020 |
| GENERATE FINAL REPORT AND DECISION OF EATABLE OR NOT | 20-JAN-2020 |
| CONNECT TO ANDROID INTERFACE | 30-JAN-2020 |